NTU DSAI Module 2 Team 4
Netflix Project Implementation Guide

Kaggle API -> GCS -> BigQuery -> dbt staging/marts -> Streamlit + analysis notebooks

| Item | Locked / Recommended Name |
| --- | --- |
| GCP Project ID | ntu-dsai-t4-netflix |
| GCS Bucket | ntu-dsai-t4-netflix-raw-001 |
| GitHub Repo | ntu-dsai-t4-netflix-project |
| BigQuery Raw Dataset | raw |
| BigQuery Analytics Dataset | analytics |
| Raw Table | raw.netflix_titles |

Version 3: simplified wording for beginner learners; dbt folders use staging/ and marts/ only

# 1. Project Guidance

Purpose of this guide. This guide gives the team one shared map for the project. It explains what we are building, what each block is supposed to produce, which files each person should touch, and how to know when a block is done. It is written for teammates who are new to data science and data engineering, so the language is intentionally practical and step-by-step.

Plain-English project idea. We are building a small Netflix catalogue analytics pipeline. The pipeline downloads a Kaggle Netflix dataset, stages the raw CSV in Google Cloud Storage, loads it into BigQuery, transforms it with dbt, and then uses notebooks and a Streamlit dashboard for analysis and demonstration.

Important framing note The Netflix Kaggle dataset is catalogue metadata. It tells us what titles exist in the catalogue and their attributes. It does not contain viewership, watch time, likes, ratings, completion rate, subscriber behaviour, or true popularity. Unless we add another dataset, we should avoid claiming that we are analysing actual viewer demand or popularity.

## 1.1 Current status after Block 0

| Area | Status |
| --- | --- |
| GitHub repo | Created and pushed to GitHub. |
| Local project folder | Created under the NTU repos workspace. |
| Python environment | Kenny has a working local .venv. Teammates may use .venv or suitable NTU conda environments. |
| GCP project | Created: ntu-dsai-t4-netflix. |
| Billing | Linked to active billing account. |
| GCS bucket | Created: gs://ntu-dsai-t4-netflix-raw-001/. |
| BigQuery datasets | Created: raw and analytics. |
| Team access | Teammates added to GCP project with Editor access for learning/project work. |
| Blocks 1-3 | Not yet implemented. To be done after this guide is updated. |

## 1.2 Working assumptions

- Kenny has set up the shared project foundation first: repo, GCP project, GCS bucket, BigQuery datasets, and onboarding instructions.

- The official MVP ingestion path is Python -> GCS -> BigQuery, not Meltano.

- Meltano was successfully explored by a teammate and can be documented as an alternative / backup / learning reference, but it is not the official MVP path unless the team explicitly changes direction

- The raw BigQuery table should stay close to the original Kaggle CSV. Major cleaning happens later in dbt.

- The team will use one shared GCP project for official assets. Personal GCP/BigQuery projects may be used as learning sandboxes only.

- The MVP will focus on title, content type, rating, date added, genre, and country.

- Genre and country bridge tables are core MVP items. Cast and director modelling are stretch items unless the team agrees otherwise

- The dashboard will be built with Streamlit.

## 1.3 Things the team still needs to agree

| Topic | Question to agree / current recommendation |
| --- | --- |
| Business framing | Recommended framing: Netflix catalogue / portfolio analysis. Avoid viewership/popularity claims unless we add a supporting dataset. |
| Cast/director scope | Recommended: stretch item. Keep MVP focused on genre, country, rating, type and time analysis. |
| Dashboard story | Which 3-5 questions should the final dashboard answer? Team note from Wong K S: use Python/SQL queries and Streamlit visualisation charts, such as bar charts and pie charts, to support management decision-making. |
| Presentation angle | Recommended: both pipeline demonstration and catalogue analytics dashboard. Team note from Wong K S also supports presenting both. |
| Ownership after raw table | Who owns dbt staging, dbt marts, notebook, dashboard, documentation and final presentation? |

# 2. Implementation Blocks Overview

This project is split into 9 blocks: Block 0 plus Blocks 1-8. Blocks 1-3 create the shared raw data foundation. Blocks 4-6 use dbt to clean and model the data. Blocks 7-8 turn the modelled data into insights, dashboard, and demo outputs.

| Block | Name | Simple purpose | Current status |
| --- | --- | --- | --- |
| 0 | Repo/setup | Create repo, folders, environment files, README, guide, GCP project, GCS bucket and BigQuery datasets. | Complete |
| 1 | Kaggle extraction | Download netflix_titles.csv from Kaggle using Python/Kaggle API. | Pending |
| 2 | GCS staging | Upload the raw CSV into Google Cloud Storage. | Pending |
| 3 | BigQuery raw load | Load the GCS CSV into BigQuery raw.netflix_titles. | Pending |
| 4 | dbt staging | Create one cleaned model: analytics.stg_netflix_titles. | Pending |
| 5 | dbt bridge tables | Split genre and country into title-genre and title-country relationship tables. | Pending |
| 6 | dbt marts/star schema | Create final fact, dimension, and bridge tables for analysis. | Pending |
| 7 | Analysis notebook | Answer agreed questions using the final marts. | Pending |
| 8 | Dashboard + demo | Build Streamlit dashboard and prepare presentation demo flow. | Pending |
| Key dependency rule Blocks 1-3 must be stable before the rest of the team can safely build on top. After raw.netflix_titles exists in BigQuery, teammates can begin dbt, analysis, and dashboard work using agreed table/model names. |  |  |  |

# 3. Target Architecture

Kaggle Netflix dataset
     	->
 Python script 01: Kaggle API download + local CSV checkpoint + upload to GCS
     	->
 Local raw checkpoint: data/raw/netflix_titles.csv
     	->
 GCS raw file: gs://ntu-dsai-t4-netflix-raw-001/raw/netflix_titles.csv
     	->
 Python script 02: load GCS CSV into BigQuery
     	->
 BigQuery raw table: raw.netflix_titles
     	->
 dbt staging model: analytics.stg_netflix_titles
     	->
 dbt marts/star schema in analytics dataset
     	->
 Analysis notebook + Streamlit dashboard

| Layer | Tool / Asset | Role |
| --- | --- | --- |
| Block 1 - Extract | Python + Kaggle API | Download netflix_titles.csv from Kaggle. |
| Block 2 - Stage | Local CSV + Google Cloud Storage | Keep an inspectable local checkpoint, then store the raw CSV in the shared GCS bucket. |
| Block 3 - Warehouse raw | BigQuery raw.netflix_titles | Preserve source columns and one row per Netflix title. |
| Block 4 - Transform staging | dbt staging model | Clean field names, parse dates/duration, standardise fields. |
| Blocks 5-6 - Transform marts | dbt marts models | Create fact, dimension, and bridge tables. |
| Blocks 7-8 - Serve | Notebook + Streamlit | Answer questions and provide dashboard demo. |

Most important separation. Blocks 1-3 create the raw landing zone. Blocks 4-6 create the cleaned modelling layer. Blocks 7-8 use the cleaned outputs for analysis and dashboarding. This avoids three people cleaning the same field three different ways.

## 3.1 Tooling decisions for MVP

| Topic | Decision | Rationale |
| --- | --- | --- |
| Official ingestion method | Python scripts | TA confirmed the ingestion tool is flexible. Python is easier to comment, teach, debug and reuse for this beginner team. |
| Meltano | Alternative / backup / learning reference | A teammate has a working Meltano ingestion. Useful for documentation and comparison, but not the official MVP path unless the team explicitly changes. |
| GCS staging | Use GCS before BigQuery | GCS acts as the raw file landing area and gives the team a shared cloud copy before loading into BigQuery. |
| Local CSV checkpoint | Use one local raw CSV checkpoint | This makes debugging easier: we can confirm whether the Kaggle download worked before uploading to GCS. |
| Great Expectations | Not required for MVP | dbt tests are sufficient for lightweight data quality checks in this project. |
| Out-of-core processing | Not required for MVP | The Netflix CSV is small. Normal Python/BigQuery is enough. |
| Orchestration | Lightweight only | Use ordered scripts and dbt model dependencies. No Airflow/Prefect/Dagster required for this static dataset. |

# 4. Naming Contract

Locking names early prevents the team from creating multiple versions of the same thing. Do not rename shared datasets, tables, dbt models, or common columns unless the team agrees and this guide is updated.

| Object | Name | Notes |
| --- | --- | --- |
| GCP Project ID | ntu-dsai-t4-netflix | Created and shared with the team. |
| GCS Bucket | ntu-dsai-t4-netflix-raw-001 | Created in US multi-region. Raw file staging bucket. |
| GitHub Repo | ntu-dsai-t4-netflix-project | Main project repository. |
| BigQuery Dataset | raw | Stores raw landing table only. |
| BigQuery Dataset | analytics | Stores dbt staging model and final marts. |
| Raw Table | raw.netflix_titles | Loaded from Kaggle CSV via GCS. |
| dbt Model | Layer | Grain |
| analytics.stg_netflix_titles | staging | One cleaned row per title / show_id. |
| analytics.fact_titles | marts | One row per title / show_id. |
| analytics.dim_genre | marts | One row per genre. |
| analytics.bridge_title_genre | marts | One row per title-genre relationship. |
| analytics.dim_country | marts | One row per country. |
| analytics.bridge_title_country | marts | One row per title-country relationship. |
| analytics.dim_rating | marts | One row per maturity rating. |
| analytics.dim_content_type | marts | One row per content type, e.g. Movie / TV Show. |
| analytics.dim_date_added | marts | One row per date added. |

# 5. Raw Data Contract vs Modelling Contract

Why this matters. The raw table is our untouched source-of-truth landing layer. The dbt models are where we clean, rename, split, and organise the data for analysis. Keeping these two roles separate makes the project easier to debug and explain.

| Raw contract item | Description |
| --- | --- |
| Source | Kaggle dataset: shivamb/netflix-shows |
| Raw file | netflix_titles.csv |
| Local checkpoint | data/raw/netflix_titles.csv |
| GCS object path | gs://ntu-dsai-t4-netflix-raw-001/raw/netflix_titles.csv |
| Raw BigQuery table | raw.netflix_titles |
| Grain | One row per Netflix title from the original CSV. |
| Primary key candidate | show_id |
| Raw columns | Preserve source columns: show_id, type, title, director, cast, country, date_added, release_year, rating, duration, listed_in, description. |
| Transformation in Blocks 1-3 | None or minimal. Do not rename, split, or heavily clean fields here. |
| Clean rule Blocks 1-3 create the raw landing zone. They answer: "Can we reliably get the source data into BigQuery?" Blocks 4-6 create the clean modelling layer. They answer: "Can we organise the raw data into tables that are easy to query for analysis and dashboarding?" |  |

# 6. Repository Structure

| Folder / File | Purpose |
| --- | --- |
| data/raw/ | Local-only raw files such as netflix_titles.csv. Ignored by Git. |
| scripts/01_extract_and_upload_to_gcs.py | Blocks 1/2: download Kaggle dataset, save local CSV checkpoint, and upload raw CSV to GCS. |
| scripts/02_load_gcs_to_bigquery.py | Block 3: load GCS CSV into BigQuery raw.netflix_titles. |
| dbt_netflix/models/staging/ | Block 4: stg_netflix_titles.sql. Cleans and standardises raw data. |
| dbt_netflix/models/marts/ | Blocks 5-6: fact, dimension, and bridge tables. |
| notebooks/ | Block 7: analysis notebooks using marts. |
| dashboard/ | Block 8: Streamlit dashboard. |
| docs/ | Implementation guide, onboarding notes, decision log, and project notes. |
| .env.example | Template for local environment variables. Never commit real secrets. |
| README.md | Main setup and run instructions. |
| requirements.txt | Shared Python package list for all teammates. |
| Keep folders simple The dbt project uses only staging/ and marts/. Staging is for one cleaned base model. Marts are for final analysis-ready tables, including fact, dimension, and bridge tables. |  |

# 7. Team Working Rules to Prevent Chaos

- GitHub is the source of truth for code and documentation.

- GCP / BigQuery is the source of truth for shared project data.

- WhatsApp is for discussion only, not file storage.

- Personal GCP / BigQuery projects are allowed for learning and testing, but official work should use ntu-dsai-t4-netflix.

- Pull latest changes before starting work.

- Work only on assigned files unless the team agrees otherwise.

- Do not edit someone else's dbt model unless agreed.

- Commit small changes with clear commit messages.

- Do not commit Kaggle tokens, service account JSON files, .env files, raw CSV files, downloaded datasets, or local environment folders such as .venv/.

- Do not rename shared BigQuery tables, dbt models, or columns without updating the guide and informing the team.

- Blocks 1-3 are owned by Kenny first so the raw BigQuery table is stable before dbt work begins.

- Notebooks and dashboards should query dbt outputs, not the raw table, unless clearly marked as temporary prototyping.

- If stuck, ask for help using the relevant block context. Do not randomly change upstream names to make one local query work.

## 7.1 Teammate onboarding summary

Teammates should follow the separate onboarding guide for detailed GitHub/GCP setup. The short version is below.

- Accept GitHub collaborator invite and GCP project access.

- Fork the official repo, clone your fork locally, and add Kenny's repo as upstream.

- Before starting work, sync from upstream main.

- Work on a feature branch and open a pull request back to the official repo.

- Use your own local Python environment. This can be .venv or an existing NTU conda environment such as elt, bde, ooc, kafka, ddn

- Install the shared package list with pip install -r requirements.txt in your active environment.

- Log in to GCP and confirm you can see the GCS bucket and BigQuery datasets.

# 8. Block-by-Block Implementation Guide

How to read this section Each block tells you what you are building, what must already exist, which files you should touch, the recommended steps, and how to know the block is complete. If you ask an AI assistant for help, paste the relevant block plus the project context from Section 12.

## Block 0 - Repo/setup

| Field | Details |
| --- | --- |
| Purpose | Create the shared project structure so everyone can work from the same repo and instructions. |
| Owner | Kenny initially. Team to review and follow. |
| Inputs | None. This is the setup block. |
| Outputs | GitHub repo, folder structure, README.md, requirements.txt, .env.example, .gitignore, docs/project guide, GCP project, GCS bucket, BigQuery raw/analytics datasets. |
| Files touched | README.md, requirements.txt, .env.example, .gitignore, docs/, scripts/, dbt_netflix/, notebooks/, dashboard/. |

Implementation steps:

1.  Create GitHub repo using the agreed repo name.

2.  Create folder structure.

3.  Create .gitignore so secrets, raw CSVs, and local output files are not committed.

4.  Create .env.example with placeholder variables.

5.  Create README with installation and run steps.

6.  Add this implementation guide under docs/.

7.  Create GCP project, link billing, enable required APIs.

8.  Create GCS bucket and BigQuery datasets raw and analytics.

9.  Add teammates to GCP IAM and share onboarding instructions.

Done criteria:

·       Repo can be cloned.

·       Folders exist.

·       README explains setup.

·       .env.example exists.

·       GCP project exists: ntu-dsai-t4-netflix.

·       GCS bucket exists: gs://ntu-dsai-t4-netflix-raw-001/.

·       BigQuery datasets exist: raw and analytics.

·       Teammates know where to work and how to access the project.

Common failure points:

·       Accidentally committing secrets or raw CSV files.

·       Creating too many folders before the team understands the basic flow.

·       Forgetting to add teammates to GitHub or GCP.

## Block 1/2 - Kaggle extraction + GCS staging

| Field | Details |
| --- | --- |
| Purpose | Use Python and Kaggle API to download the raw Netflix CSV, save a local checkpoint, and upload it to GCS. |
| Owner | Kenny owns first working version. Teammates may test/review/adapt for learning. |
| Inputs | Kaggle dataset slug: shivamb/netflix-shows. Kaggle API credentials stored locally, not in Git. GCS bucket ntu-dsai-t4-netflix-raw-001. |
| Outputs | data/raw/netflix_titles.csv and gs://ntu-dsai-t4-netflix-raw-001/raw/netflix_titles.csv |
| Files touched | scripts/01_extract_and_upload_to_gcs.py, data/raw/.gitkeep, README notes if needed. |

Implementation steps:

1.  Confirm Kaggle API credentials are configured locally.

2.  Use Kaggle API to download the dataset zip.

3.  Unzip and place netflix_titles.csv under data/raw/.

4.  Print the downloaded file path, row count, and column list for verification.

5.  Confirm the GCS bucket exists.

6.  Upload data/raw/netflix_titles.csv to raw/netflix_titles.csv in the bucket.

7.  Print the final gs:// path.

8.  Optionally list bucket objects to confirm upload.

Done criteria:

·       CSV downloads successfully.

·       File exists at data/raw/netflix_titles.csv.

·       Script prints row count and column list.

·       File exists in GCS at the agreed path.

·       Credentials are not committed.

Common failure points:

·       Kaggle token not configured.

·       Wrong dataset slug.

·       Downloaded zip not extracted.

·       Wrong bucket name.

·       No permission to upload.

·       Committing kaggle.json, .env, or raw CSV by mistake.

## Block 3 - BigQuery raw load

| Field | Details |
| --- | --- |
| Purpose | Load the GCS CSV into BigQuery as the raw table. |
| Owner | Kenny owns critical path; teammate may co-pilot for learning. |
| Inputs | gs://ntu-dsai-t4-netflix-raw-001/raw/netflix_titles.csv |
| Outputs | raw.netflix_titles |
| Files touched | scripts/02_load_gcs_to_bigquery.py, README notes if needed. |

Implementation steps:

1.  Confirm BigQuery dataset raw exists.

2.  Load the CSV from GCS into raw.netflix_titles.

3.  Keep source column names as close to Kaggle CSV as possible.

4.  Do not split genre/country here.

5.  Run a row-count query.

6.  Run SELECT * LIMIT 10 to inspect sample rows.

7.  Record row count and table name in README or project notes.

Done criteria:

·       raw.netflix_titles exists.

·       Row count matches the source CSV.

·       Team can query raw.netflix_titles.

·       Raw columns are preserved.

·       No major cleaning was done here.

Common failure points:

·       Loading into the wrong dataset.

·       Overwriting the wrong table.

·       Schema autodetect reading fields strangely.

·       Cleaning too early in the raw layer.

## Block 4 - dbt staging

| Field | Details |
| --- | --- |
| Purpose | Create one clean base model from the raw table while preserving one row per title. |
| Owner | Assigned teammate. |
| Inputs | raw.netflix_titles |
| Outputs | analytics.stg_netflix_titles |
| Files touched | dbt_netflix/models/staging/stg_netflix_titles.sql, dbt source config if used, schema.yml if used. |

Implementation steps:

1.  Configure dbt to read from raw.netflix_titles.

2.  Create stg_netflix_titles.sql.

3.  Select all required raw columns.

4.  Trim text fields where useful.

5.  Parse date_added into date fields.

6.  Parse duration into duration_value and duration_unit if possible.

7.  Keep one row per show_id.

8.  Run dbt run for the staging model.

9.  Check row count against raw table.

Done criteria:

·       stg_netflix_titles runs successfully.

·       One row per show_id.

·       date_added and duration are parsed.

·       Column names are clean and readable.

·       No genre/country splitting yet unless team agrees.

Common failure points:

·       Changing the grain by accidentally creating duplicate rows.

·       Splitting multi-value fields too early.

·       Forgetting to handle null or blank values.

## Block 5 - dbt bridge tables

| Field | Details |
| --- | --- |
| Purpose | Split multi-value genre and country fields into relationship tables. |
| Owner | Assigned teammate. |
| Inputs | analytics.stg_netflix_titles |
| Outputs | analytics.bridge_title_genre, analytics.bridge_title_country, analytics.dim_genre, analytics.dim_country |
| Files touched | dbt_netflix/models/marts/bridge_title_genre.sql, bridge_title_country.sql, dim_genre.sql, dim_country.sql. |

Implementation steps:

1.  Use listed_in from stg_netflix_titles to create one row per title-genre relationship.

2.  Trim genre names after splitting.

3.  Remove blank genre names.

4.  Create dim_genre as one row per distinct genre.

5.  Use country field to create one row per title-country relationship.

6.  Trim country names after splitting.

7.  Remove blank country names.

8.  Create dim_country as one row per distinct country.

9.  Run dbt run for these models.

10.  Inspect row counts and sample rows.

Done criteria:

·       One row per title-genre relationship.

·       One row per title-country relationship.

·       No blank genre or country names.

·       Dimension tables contain distinct genre/country values.

Common failure points:

·       Not trimming spaces after comma splitting.

·       Keeping blank values.

·       Creating duplicate title-genre or title-country rows.

·       Mixing genre and country logic in the same model.

## Block 6 - dbt marts/star schema

| Field | Details |
| --- | --- |
| Purpose | Create final analysis-ready fact and dimension tables. |
| Owner | Assigned teammate. |
| Inputs | analytics.stg_netflix_titles plus bridge/dimension outputs from Block 5. |
| Outputs | analytics.fact_titles, analytics.dim_rating, analytics.dim_content_type, analytics.dim_date_added, plus bridge/dimension tables. |
| Files touched | dbt_netflix/models/marts/fact_titles.sql, dim_rating.sql, dim_content_type.sql, dim_date_added.sql, schema.yml if used. |

Implementation steps:

1.  Create fact_titles with one row per show_id.

2.  Create dim_content_type for Movie / TV Show.

3.  Create dim_rating for maturity ratings.

4.  Create dim_date_added from parsed date_added fields.

5.  Confirm all marts live in analytics dataset.

6.  Run dbt run.

7.  Add basic dbt tests if possible: unique/not_null for key fields and accepted values for content type.

8.  Document table grains.

Done criteria:

·       Marts run successfully.

·       fact_titles has one row per title.

·       Dimensions contain distinct values.

·       Basic tests pass if implemented.

·       Notebook/dashboard can query the marts.

Common failure points:

·       Forgetting the grain of each table.

·       Duplicating rows in fact_titles.

·       Building dashboard queries directly from raw instead of marts.

## Block 7 - Analysis notebook

| Field | Details |
| --- | --- |
| Purpose | Answer agreed business questions using the final marts. |
| Owner | Assigned teammate. |
| Inputs | analytics marts from Block 6. |
| Outputs | notebooks/01_catalogue_analysis.ipynb with charts, tables, and written observations. |
| Files touched | notebooks/01_catalogue_analysis.ipynb. |

Implementation steps:

1.  Confirm which business questions the team wants to answer.

2.  Connect notebook to BigQuery or export/query marts as agreed.

3.  Write SQL queries against marts.

4.  Create simple charts/tables.

5.  Write plain-English interpretation below each result.

6.  Avoid claiming viewer demand or popularity unless additional data supports it.

Done criteria:

·       Notebook uses marts, not raw table.

·       Charts/tables answer agreed questions.

·       Each chart/table has a written insight.

·       Findings are understandable to non-technical teammates.

Common failure points:

·       Doing analysis from raw table with repeated cleaning logic.

·       Producing charts with no interpretation.

·       Overclaiming what the data can prove.

## Block 8 - Dashboard + presentation demo

| Field | Details |
| --- | --- |
| Purpose | Build the Streamlit dashboard and prepare the final demo path. |
| Owner | Assigned teammate. |
| Inputs | analytics marts and agreed analysis questions. |
| Outputs | dashboard/app.py and demo flow for presentation. |
| Files touched | dashboard/app.py, README run instructions, screenshots if needed. |

Implementation steps:

1.  Design dashboard tabs based on agreed questions.

2.  Connect dashboard to BigQuery or exported marts as agreed.

3.  Query final marts, not raw table.

4.  Add filters where useful.

5.  Create charts/tables for catalogue overview, genre, country, rating, and timeline analysis.

6.  Add short explanatory text so users know what they are seeing.

7.  Document the demo flow for presentation.

Done criteria:

·       Dashboard runs locally.

·       Dashboard queries marts.

·       Dashboard supports final demo story.

·       Demo steps are documented and understandable.

Common failure points:

·       Dashboard querying raw table directly for final version.

·       Too many charts with no story.

·       Filters that confuse users or break queries.

# 9. dbt Model Guidance for Beginners

What dbt does in this project. dbt is the SQL transformation layer. Python gets the raw data into BigQuery. dbt takes the raw BigQuery table and creates cleaned, analysis-ready tables. In simple terms: BigQuery stores the data; dbt organises the data.

Two dbt folders only We use only staging/ and marts/. Staging is the clean base layer. Marts are the final tables for analysis and dashboarding.

## 9.1 Staging model: stg_netflix_titles

·       Source: raw.netflix_titles.

·       Grain: one row per show_id.

·       Purpose: create a clean base table from the raw CSV.

·       Clean column names if needed and trim text fields.

·       Parse date_added into a date field and optional year/month fields.

·       Parse duration into duration_value and duration_unit where possible.

·       Do not split genre/country here unless the team agrees. Splitting belongs in marts bridge tables for this simplified setup.

## 9.2 What is a fact table?

A fact table is the main table we analyse. For this project, fact_titles should have one row per Netflix title. It can contain IDs, release year, duration fields, and references to dimensions such as rating, content type, and date added.

## 9.3 What is a dimension table?

A dimension table stores descriptive categories once. For example, dim_genre stores each genre once, dim_country stores each country once, and dim_rating stores each maturity rating once. This avoids repeating the same text everywhere.

## 9.4 What is a bridge table?

A bridge table handles many-to-many relationships. One Netflix title can have multiple genres, and one genre can belong to many titles. That is why we need bridge_title_genre. The same logic applies to country: one title can have multiple countries, and one country can appear in many titles.

| Model | Purpose |
| --- | --- |
| fact_titles | Main fact table with one row per title. |
| dim_genre | Distinct genre names from listed_in. |
| bridge_title_genre | Many-to-many relationship between titles and genres. |
| dim_country | Distinct country names from country field. |
| bridge_title_country | Many-to-many relationship between titles and countries. |
| dim_rating | Distinct maturity ratings. |
| dim_content_type | Movie / TV Show dimension. |
| dim_date_added | Date dimension for date_added. |
| MVP scope Genre and country bridge tables are core. Cast and director modelling are stretch items unless the team decides otherwise. |  |

# 10. Analysis and Dashboard Ideas to Confirm

This section is not final. The team should agree the final business framing first. The recommended framing is Netflix catalogue / portfolio analysis, not viewer-demand analysis.

## 10.1 Possible analysis questions

·       How has Netflix's catalogue mix changed over time?

·       What is the split between Movies and TV Shows?

·       Which genres dominate the catalogue?

·       Which countries contribute the most content?

·       Which maturity ratings are most common?

·       Are Netflix additions mostly newer releases or older library content?

·       Which genre-country combinations are common or underrepresented?

## 10.2 Possible dashboard tabs

| Dashboard tab | Possible content |
| --- | --- |
| Catalogue Overview | Total titles, Movie vs TV Show split, titles by year added. |
| Genre Analysis | Top genres, genre mix by content type. |
| Country Analysis | Top countries, country contribution by content type. |
| Ratings & Audience Classification | Maturity rating distribution by content type. |
| Content Freshness | Release year vs date added; age of content when added. |

# 11. Raw Netflix Dataset Fields

These are the expected raw fields from the Kaggle Netflix dataset. The raw BigQuery table should preserve these fields first. Cleaning and parsing happen later in dbt.

| Field | Meaning | Example |
| --- | --- | --- |
| show_id | Unique ID for each title. | s1 |
| type | Movie or TV Show. | Movie |
| title | Title name. | Dick Johnson Is Dead |
| director | Director name(s), sometimes blank. | Kirsten Johnson |
| cast | Cast names, often comma-separated, sometimes blank. | Ama Qamata, Khosi Ngema |
| country | Country/countries, sometimes comma-separated. | United States |
| date_added | Date the title was added to Netflix. | September 25, 2021 |
| release_year | Original release year. | 2021 |
| rating | Maturity/content rating. | PG-13, TV-MA, TV-14 |
| duration | Movie minutes or TV seasons. | 90 min, 2 Seasons |
| listed_in | Genre/category list, comma-separated. | Documentaries, International Movies |
| description | Short synopsis. | A short description of the title. |

## 11.1 Fact Tables

Using the raw data and table, we will be creating one fact table. Details as per below:

| Table Name | fact_showlist |
| --- | --- |

| Column Name | Data Type | Attributes | Example |
| --- | --- | --- | --- |
| show_id | string | Unique, Primary Key | s1 |
| type | string | Not Null | Movie |
| duration | string | Not Null | 90 min |
| release year | INT64 | Not Null | 2021 (cast from string to int64) |
| date_added | date | Not Null | 09-25-2021 |

## 11.2 Dimension Tables

Using the raw data and table, we will be creating four dimension tables. Details as per below:

| Table Name | dim_agerating |  |  |
| --- | --- | --- | --- |
| Column Name | Data Type | Attributes | Example |
| show_id | string | Unique, Not Null, Primary Key | s1 |
| rating | string | Not Null, Primary Key | PG |

| Table Name | dim_showcountry |  |  |
| --- | --- | --- | --- |
| Column Name | Data Type | Attributes | Example |
| show_id | string | Unique, Not Null, Primary Key | s1 |
| country | string | Not Null, Primary Key | United States |

| Table Name | dim_showgenre |  |  |
| --- | --- | --- | --- |
| Column Name | Data Type | Attributes | Example |
| show_id | string | Unique, Not Null, Primary Key | s1 |
| genre | string | Not Null, Primary Key | Action & Adventure |

| Table Name | dim_showtitle |  |  |
| --- | --- | --- | --- |
| Column Name | Data Type | Attributes | Example |
| show_id | string | Unique, Not Null, Primary Key | s1 |
| title | string | Not Null, Primary Key | Air Force One |
| director | string |  | Wolfgang Petersen |
| cast | string |  | Harrison Ford, Gary Oldman |

# 12. How to Use This Guide with your favourite AI Assistant

When asking an AI assistant for help, paste the relevant block and include the project context below. This helps the AI understand the architecture and avoid giving random, conflicting advice.

Project context:
 We are building a Netflix catalogue analytics pipeline for NTU DSAI Module 2 Team 4.
 Architecture: Kaggle API -> local CSV checkpoint -> GCS -> BigQuery raw table -> dbt staging/marts -> analysis notebook + Streamlit dashboard.
 GCP project: ntu-dsai-t4-netflix
 GCS bucket: ntu-dsai-t4-netflix-raw-001
 Raw BigQuery dataset/table: raw.netflix_titles
 Analytics dataset: analytics
 GitHub repo: ntu-dsai-t4-netflix-project
 Official MVP ingestion method: Python scripts. Meltano is an alternative / backup reference only unless the team explicitly changes direction.
 Official ingestion scripts:
 - scripts/01_extract_and_upload_to_gcs.py
 - scripts/02_load_gcs_to_bigquery.py
 We use dbt folders staging/ and marts/ only.
 The raw table should stay close to the Kaggle CSV. Cleaning happens in dbt from Block 4 onward.
 Genre and country bridge tables are MVP. Cast/director are stretch unless the team decides otherwise.
 Please help me with Block <number>: <block name>.
 Do not rename shared tables, datasets, columns, or dbt models unless clearly necessary.
 Explain the steps simply because the team is still learning data engineering.

## 12.1 Example AI prompt

I am working on Block 5 - dbt bridge tables. Input model: analytics.stg_netflix_titles. Target outputs: analytics.bridge_title_genre, analytics.dim_genre, analytics.bridge_title_country, analytics.dim_country. We need to split listed_in into one row per title-genre relationship and country into one row per title-country relationship. Please help me write dbt SQL in BigQuery syntax, explain each step simply, and avoid changing other project blocks.

# 13. Final Reminder

The goal is not to build the most complex pipeline. The goal is to build a clean, explainable, working pipeline that the whole team understands. Keep the raw layer raw, keep dbt models readable, keep names consistent, and avoid touching files owned by others unless agreed. That is how we keep the project from becoming screenshot-driven chaos.